PROJECT PROPOSAL

AI ChatBot (AI Assistance)

| Department | Computer Science & Engineering (CSE) |
| --- | --- |
| Supervisor | Md Zahurul Haque |
| Designation | Assistant Professor |
| Submission Date | 13 May 2026 |

Submitted By

| # | Student Name | Student ID |
| --- | --- | --- |
| 1 | Md. Afiqur Rahman | 2220CSE50302 |
| 2 | Muhammad Tasnimul Hasan | 2220CSE50298 |
| 3 | Nazmul Huda Tarik | 2220CSE50288 |

# 1. Introduction

Artificial Intelligence (AI) has transformed how humans interact with technology. Among the most impactful applications of AI is the intelligent chatbot — a system that can understand natural language, engage in meaningful dialogue, and provide contextually relevant responses. This project proposes the design and development of an AI-powered Chatbot (AI Assistance) that leverages state-of-the-art Natural Language Processing (NLP) and Machine Learning (ML) techniques to deliver an intelligent, responsive, and user-friendly conversational agent.

Traditional rule-based chatbots are limited by predefined scripts and fail to handle varied user inputs effectively. This project aims to overcome such limitations by building an AI chatbot capable of understanding user intent, maintaining contextual conversation, and adapting responses dynamically. The system is intended to serve as a general-purpose assistant for tasks such as answering queries, providing recommendations, and supporting users in academic or professional environments.

# 2. Background & Motivation

The rapid advancement of large language models (LLMs) and transformer-based architectures has opened new possibilities for conversational AI. Platforms such as OpenAI's GPT series and Google's Gemini have demonstrated the viability of AI assistants in real-world deployments. However, deploying and customising such systems for domain-specific use cases remains a research and engineering challenge.

Key motivating factors for this project include:

- The growing demand for automated, intelligent customer and academic support systems.

- The gap between generic LLM capabilities and tailored domain applications.

- The need for accessible AI tools that can operate in resource-constrained environments.

- The potential to integrate chatbot technology into educational platforms to enhance learning experiences.

# 3. Objectives

The primary objectives of this project are:

- To design and implement an AI-powered chatbot capable of natural language understanding and generation.

- To integrate intent recognition and context management for multi-turn conversations.

- To develop a responsive and intuitive user interface accessible via web or mobile platforms.

- To evaluate the chatbot's performance using standard NLP metrics such as BLEU, ROUGE, and user satisfaction scores.

- To explore domain adaptation techniques for deploying the chatbot in an academic assistance context.

# 4. Scope of the Project

The scope of this project encompasses the following areas:

## 4.1 In Scope

- Design and development of an NLP-based conversational AI backend.

- Frontend interface for user interaction (web-based).

- Integration with a pre-trained language model (e.g., via API or fine-tuned model).

- Implementation of a context-aware dialogue management system.

- Performance testing and evaluation.

## 4.2 Out of Scope

- Full-scale enterprise deployment and production hosting.

- Development of a proprietary large language model from scratch.

- Integration with third-party enterprise resource planning (ERP) systems.

# 5. Methodology

The project will follow an iterative software development approach (Agile methodology) structured around the following phases:

## Phase 1: Requirements Analysis & Planning

- Identify functional and non-functional requirements.

- Review existing chatbot architectures and NLP frameworks.

- Define project milestones and deliverables.

## Phase 2: System Design

- Design the system architecture (frontend, backend, AI engine).

- Prepare data flow diagrams, use case diagrams, and ER models.

- Select appropriate NLP frameworks (e.g., Hugging Face Transformers, LangChain).

## Phase 3: Development

- Develop the AI chatbot backend using Python and relevant ML libraries.

- Build the web-based frontend using React.js or a similar framework.

- Integrate the NLP engine with the user interface via REST API.

- Implement context management and session handling.

## Phase 4: Testing & Evaluation

- Conduct unit, integration, and user acceptance testing (UAT).

- Evaluate chatbot responses using BLEU, ROUGE, and F1 metrics.

- Collect user feedback and iterate on improvements.

## Phase 5: Documentation & Submission

- Prepare comprehensive technical documentation and final project report.

- Create a presentation and demonstration for evaluation.

# 6. Proposed Technology Stack

| Layer | Technologies / Tools |
| --- | --- |
| Frontend | React.js, HTML5, CSS3, Tailwind CSS |
| Backend | Python (FastAPI / Flask) |
| AI / NLP Engine | Hugging Face Transformers, LangChain, OpenAI API |
| Database | MongoDB / Firebase (for conversation history) |
| Version Control | Git & GitHub |
| Deployment | Docker, Vercel / Heroku (prototype stage) |

# 7. Project Timeline

| Phase | Activity | Duration |
| --- | --- | --- |
| 1 | Requirements Analysis & Literature Review | Week 1 – 2 |
| 2 | System Design & Architecture Planning | Week 3 – 4 |
| 3 | Backend & AI Engine Development | Week 5 – 8 |
| 4 | Frontend Development & API Integration | Week 9 – 11 |
| 5 | Testing, Evaluation & Bug Fixing | Week 12 – 13 |
| 6 | Documentation & Final Submission | Week 14 – 16 |

# 8. Expected Outcomes

Upon successful completion of this project, the following deliverables are expected:

- A fully functional AI chatbot application with natural language understanding capabilities.

- A responsive web interface enabling real-time conversation with the AI assistant.

- A well-documented codebase following software engineering best practices.

- A comprehensive project report including literature review, design rationale, implementation details, and evaluation results.

- A demonstration showcasing the chatbot's conversational abilities and use cases.

# 9. Potential Challenges & Mitigation

| Challenge | Mitigation Strategy |
| --- | --- |
| Handling ambiguous or out-of-scope queries | Implement fallback responses and confidence thresholding |
| Model response latency and performance | Use lightweight models and caching strategies |
| Limited training data for domain-specific tasks | Leverage transfer learning and prompt engineering |
| API rate limits and cost constraints | Implement request batching and use open-source alternatives |

# 10. Conclusion

This project proposal outlines the development of an AI-powered chatbot system designed to provide intelligent, context-aware assistance to users. Through the application of modern NLP techniques and machine learning models, the proposed system aims to deliver a practical and impactful solution that addresses real-world communication and support challenges.

Under the supervision of Md Zahurul Haque (Assistant Professor), the team of three students will work collaboratively to design, develop, and evaluate the system over the proposed timeline. We are confident that this project will contribute meaningfully to the field of applied artificial intelligence and serve as a strong foundation for future research and development.

| Supervisor Signature Md Zahurul Haque Assistant Professor, CSE | Group Representative Signature Md. Afiqur Rahman ID: 2220CSE50302 |
| --- | --- |